## Slide 1: OMEGA Module Weekly Meeting – Azure Cloud (PaaS/SaaS)
03-March-2026

## Slide 2
Action Points Identified in Last Meeting
No. | Action Points | Raised Date | Status | Target Date | Remarks
1 | Modification of Pricing Model of VMs for Coforge Managed Application. | 16-06-2025 | On-Hold | TBC | 
2 | Safety Passport cost utilization and unused resource clean up | 07-01-2026 | Open | TBC | Azure Team has removed the STE snapshots.
2a. | Removal of STE snapshots | 20-02-2026 | Completed | 23-02-2026 | 
2b. | Removal of STE Disks |  | Pending |  | Waiting for App. team confirmation.
2c. | Removal of Storage Account logs |  | Pending |  | The DBA team has confirmed that the logs are not related to their services. Hence, waiting for App team confirmation.
3 | Azure VPN Gateway Public IP SKU retirement | 25-02-2026 | Open | TBC | 

## Slide 3
Azure Platform Monitoring and Health Check
NAME | TYPE | RESOURCE GROUP | SUBSCRIPTION | Monitoring | Health Status
vm-ste-ap-dev-1 | Virtual machine | rg-safety-passport-dev-001 | indg-app-dev-001 | Solarwinds | Healthy
vm-ste-ap-prd-1 | Virtual machine | rg-safety-passport-prod-001 | indg-app-prod-001 | Solarwinds | Healthy
vm-ste-db-dev-1 | Virtual machine | rg-safety-passport-dev-001 | indg-app-dev-001 | Solarwinds | Healthy
vm-ste-db-prd-1 | Virtual machine | rg-safety-passport-prod-001 | indg-app-prod-001 | Solarwinds | Healthy
azapp-dev-transport-api | App Service | rg-transport_portal-dev | indg-app-dev-001 | Azure Monitors | Healthy
azapp-dev-transport-web | App Service | rg-transport_portal-dev | indg-app-dev-001 | Azure Monitors | Healthy
azapp-INSEE-Corporate-Websites | App Service | rg-insee-corporate-websites-dev-001 | indg-app-dev-001 | Azure Monitors | Healthy
azapp-INSEE-Corporate-Websites-prod | App Service | rg-insee-corporate-websites-prod-001 | indg-app-prod-001 | Azure Monitors | Healthy
azapp-redirect-conwood | App Service | rg-insee-corporate-websites-prod-001 | indg-app-prod-001 | Azure Monitors | Healthy
azapp-redirect-conwood-vn | App Service | rg-insee-corporate-websites-prod-001 | indg-app-prod-001 | Azure Monitors | Healthy
azapp-redirect-ecocycle-lk | App Service | rg-insee-corporate-websites-prod-001 | indg-app-prod-001 | Azure Monitors | Healthy
azapp-redirect-insee-vn | App Service | rg-insee-corporate-websites-prod-001 | indg-app-prod-001 | Azure Monitors | Healthy
azapp-redirect-inseeconcrete | App Service | rg-insee-corporate-websites-prod-001 | indg-app-prod-001 | Azure Monitors | Healthy
azapp-redirect-inseeecocycle | App Service | rg-insee-corporate-websites-prod-001 | indg-app-prod-001 | Azure Monitors | Healthy
azapp-redirect-siamcitycement | App Service | rg-insee-corporate-websites-prod-001 | indg-app-prod-001 | Azure Monitors | Healthy
azapp-redirect-siamcitycement-lk | App Service | rg-insee-corporate-websites-prod-001 | indg-app-prod-001 | Azure Monitors | Healthy
azapp-transport-api | App Service | rg-transport_portal-prod | indg-app-prod-001 | Azure Monitors | Healthy
azapp-transport-web | App Service | rg-transport_portal-prod | indg-app-prod-001 | Azure Monitors | Healthy
ISOSLAService-prod | App Service | rg-sccc-isosla-prod-001 | indg-app-prod-001 | Azure Monitors | Healthy
overviewcctv | App Service | rg-transport_portal-prod | indg-app-prod-001 | Azure Monitors | Healthy
SCCCAppService-prod | App Service | rg-sccc-automation-prod-001 | indg-app-prod-001 | Azure Monitors | Healthy
SCCCeDOSApp-prod | App Service | rg-sccc-automation-prod-001 | indg-app-prod-001 | Azure Monitors | Healthy
SCCCLogistic | App Service | rg-sccc-logistic-smartsilo-prod-001 | indg-app-prod-001 | Azure Monitors | Healthy
SCCCLogisticQAS | App Service | rg-sccc-logistic-smart-silo-dev-001 | indg-app-dev-001 | Azure Monitors | Healthy
SCCCLogisticWeb | App Service | rg-sccc-logistic-smartsilo-prod-001 | indg-app-prod-001 | Azure Monitors | Healthy
SCCCLogisticWebQAS | App Service | rg-sccc-logistic-smart-silo-dev-001 | indg-app-dev-001 | Azure Monitors | Healthy
Note:- This sheet contains Monitoring of all Critical Azure Application services Health Checks.

## Slide 4
Azure Backup
Note:- This sheet contains Monitoring of all Azure Backups managed by Coforge.
Application Name | Backup Frequency | Resource Type | Resource Name | Backup Status | Remarks
Safety Passport | 24 hours | Virtual machine | vm-ste-ap-prd-1 | Successful | 
Safety Passport | 24 hours | Virtual machine | vm-ste-db-prd-1 | Successful | 
Safety Passport | 24 hours | SQL Database in Azure VM | vm-ste-db-prd-1\MSSQLSERVER | Successful | 
Transport Portal | 12 hours | SQL Database | indg-mdm-db | Successful | 
Transport Portal | 24 hours | SQL Database | dbserver-transport | Successful | 
Transport Portal | 24 hours | SQL Database | dbserver-transport-dev | Successful | 
Smart Silo | 12 hours | SQL Database | sqldb-testdev | Successful | 
Smart Silo | 24 hours | SQL Database | sqldb-gps_silo | Successful | 
Corporate Website | 24 hours | SQL Database | corperatewebsitedb-prod-001 | Successful | 
Corporate Website | 24 hours | SQL Database | corperatewebsitedb-qas | Successful | 

## Slide 5
Azure Platform – Service Health
No. | Application Name | Service Health: Service issues, Planned maintenance, Health Advisories, Security advisories
1 | Smart Silo | No alert
2 | Transporter Portal | No alert
3 | Safety Passport | No alert
4 | Corporate Websites | No alert
5 | SharePoint Automation | No alert
6 | ISO SLA | No alert
7 | indg-platform-connectivity-prod-001 | No alert
8 | indg-infrastructure-archive-001 | No alert

## Slide 6
Cost Utilization
S.No | Application Name | Monthly Budget | Month to Date | Reserved | Monthly Forecast | Forecast Vs Budget | Comments
1 | Smart Silo | $ 455.00 | $ 24.06 |  | $ 235.96 | 51.8% | 
2 | Transporter Portal | $ 345.00 | $ 21.13 |  | $ 221.12 | 64% | 
3 | Safety Passport | $ 1,380.00 | $ 78.2 | $ 204.00 | $ 994.11 | 72% | 
4 | Corporate Websites | $ 680.00 | $ 16.52 | $ 177.00 | $ 345.45 | 50.4% | 
5 | SharePoint Automation | $ 80.00 | $ 5 |  | $ 54.28 | 67.8% | 
6 | ISO SLA | $ 75.00 | $ 5 |  | $ 49.07 | 65.4% | 
7 | indg-platform-connectivity-prod-001 | $ 1,200.00 | $ 75.45 |  | $ 731.62 | 60% | 
8 | indg-infrastructure-archive-001 | $ 208.00 | $ 1.68 |  | $ 118.60 | 57% | 

## Slide 7
Cost Analysis – Weekly Trends for Subscription
Subscription Name | 08-Feb to 14-Feb | 15-Feb to 21-Feb | 22-Feb to 28-Feb
indg-app-dev-001 | $148.39 | $145.04 | $142.94
indg-app-prod-001 | $377.66 | $384.83 | $390.70
indg-platform-connectivity-prod- 001 | $256.05 | $254.29 | $254.51
indg-infrastructure-archive-001 | $41.41 | $41.40 | $41.80
Chart: 
| indg-app-dev-001 | indg-app-prod-001 | indg-platform-connectivity-prod- 001 | indg-infrastructure-archive-001
01-Feb to 07-Feb | 144.51 | 364.88 | 254.82 | 41.4
08-Feb to 14-Feb | 148.39 | 377.66 | 256.05 | 41.41
15-Feb to 21-Feb | 145.04 | 384.83 | 254.29 | 41.4

## Slide 8
Cost Analysis – Weekly Trends for Applications
Application Name | 08-Feb to 14-Feb | 15-Feb to 21-Feb | 22-Feb to 28-Feb
Smart Silo | $82.49 | $82.57 | $82.49
Transporter Portal | $71.9 | $71.9 | $71.9
Safety Passport | $279.71 | $279 | $275.45
Corporate Websites | $51.93 | $59.12 | $65.97
SharePoint Automation | $17.14 | $17.62 | $18.23
ISO SLA | $17.14 | $17.15 | $17.17
Chart: 
| Smart Silo | Transporter Portal | Safety Passport | Corporate Websites | SharePoint Automation | ISO SLA
01-Feb to 07-Feb | 82.49 | 72.48 | 277.87 | 40.79 | 17.14 | 17.14
08-Feb to 14-Feb | 82.49 | 71.9 | 279.71 | 51.93 | 17.14 | 17.14
15-Feb to 21-Feb | 82.57 | 71.9 | 279 | 59.12 | 17.62 | 17.15

## Slide 9
Security
S. No. | Date of Occurance | Alert Name | Target Application | Email Confirmation | Status
No security alerts for the past week. |  |  |  |  | 

## Slide 10
Defender Recommendations
S.No | Severity | Vulnerabilities | Impacted Resources | Resource Type | Remarks
1 | Medium | Storage accounts should prevent shared key access | scccsharepointarchive | Storage Account | Identity-based access isn't configured for this storage account.
2 | Medium | Function App should only be accessible over HTTPS | ISOSLASendEmailSLAtimejobs-prod, ISOSLAdailySendEmailtimejobs-prod | App Service | 
3 | Medium | Web Application should only be accessible over HTTPS | Sccclogisticqas, azapp-INSEE-Corporate-Websites | App Service | 
4 | Low | Auditing on SQL server should be enabled | corperatewebsiteserver-prod, corperatewebsiteserver | SQL Servers | 
5 | Low | VPN gateways should use only Azure Active Directory (Azure AD) authentication for point-to-site users | vnet-gw-external | VPN Gateways | 

## Slide 11
VA Status
No Vulnerabilities identified for any Coforge Managed Applications resources.

## Slide 12
Ideas, Innovation and CSIPs
S.No | Category | Description | Priority | Status | Benefits | Proposed By | Owner | Start Month | Target End
1 | Idea | Creation of Single Architecture Diagram for all Coforge Managed Resources. | Medium | Open | Clearer understanding of Application and Network. | Shubham Sharma | Shubham Sharma | June'25 | Sept'25
2 | CSIP | Migration of D series VM to E series | Medium | Open | Cost Optimization and future unplanned downtime prevention. | Shubham Sharma | Shubham Sharma | June’25 | July'25

## Slide 13: Operational Summary and Points-to-be discussed
Architecture Diagram
  Shubham has completed the architecture diagram of Smart Silo Application along with its network connectivity.
  Shubham has completed the architecture diagram of Transporter Portal Application.
  Application Team will provide small KT session on Corporate Website Application to Azure Team as it is recently onboarded application.

## Slide 14
Planned Downtime & Patching Activity
Note: - Monthly Patching for Virtual Machines are planned on 1st Friday of every month.
No. | Downtime Description | Location | System | Date | Duration (VN timezone) | Remarks
1 | Monthly Patching | Southeast Asia | vm-ste-ap-prd-1 | 06-Mar-26 | 23:00 to 02:00 | 
2 | Monthly Patching | Southeast Asia | vm-ste-db-dev-1 | 06-Mar-26 | 23:00 to 02:00 | 
3 | Monthly Patching | Southeast Asia | vm-ste-db-prd-1 | 06-Mar-26 | 23:00 to 02:00 | 
4 | Monthly Patching | Southeast Asia | vm-ste-ap-dev-1 | 06-Mar-26 | 23:00 to 02:00 | 

## Slide 15
Unplanned Downtime (past Week)
No. | Downtime Description | Location | System | Date | Duration (hrs.) | Remarks
No Unplanned Downtime for past week. |  |  |  |  |  | 

## Slide 16
Comments
OMEGA SNOW Dashboard

## Slide 17
Comments
RITM Ageing

## Slide 18
RITM Ageing >5 Days
RITM No. | Description | Created On | State | Target Completion Date | %SLA | #Day | Remark
NA |  |  |  |  |  |  | 

## Slide 19
Comments
RITMs with Solution Accepted & Target Date

## Slide 20
Major Planned Activities​
S.no | INC/RITM Number | CHG Number | Description | PIC | Planned Date | Planned Time | Remark
NA |  |  |  |  |  |  | 

## Slide 21
Open Problem Ticket & Status
S.no | Problem Number | Description | Create Date | Target Date | State | Status | Remark
NA |  |  |  |  |  |  | 

## Slide 22
Leave Plan for Next Week & Team Structure
 |  |  | Mon | Tue | Wed | Thu | Fri | Sat | Sun | Mon | Tue | Wed | Thu | Fri | Sat | Sun
 |  |  | 02-Mar | 03-Mar | 04-Mar | 05-Mar | 06-Mar | 07-Mar | 08-Mar | 09-Mar | 10-Mar | 11-Mar | 12-Mar | 13-Mar | 14-Mar | 15-Mar
Sn. | Name | Location |  |  |  |  |  |  |  |  |  |  |  |  |  | 
1 | Shubham Sharma (Domain Owner) | Off-shore |  |  |  |  |  |  |  |  |  |  |  |  |  | 
2 | Saroj Kumar Gupta | Off-shore |  |  |  | L |  |  |  |  |  |  |  |  |  | 
3 | Janvi Sah | Off-shore |  |  |  |  |  |  |  |  |  |  |  |  |  | 
4 | Ashutosh Padhi | Off-shore |  |  |  |  |  |  |  |  |  |  |  |  |  |