- Current SKU – Standard

- Public IP Attached SKU – Basic

- S2S Connection Limit – 10

- We cannot perform this activity on UAT VPN Gateway as it uses the legacy cloudapp.net DNS for P2S connectivity.

- Microsoft is yet to release the migration feature for VPN gateways using legacy DNS. Expected Release – Feb’26

- We can perform this activity on PROD VPN Gateway as it uses the azure.net DNS for P2S connectivity which is the latest one.

- This is a feature provided by Microsoft to upgrade the SKU of the Public IP attached to the VPN Gateway. As a part of this upgrade, the VPN Gateway SKU will also get upgraded to the latest SKU.

- Due to this upgradation the S2S tunnel count will increase from 10 to 30.

- Downtime – 15-20 mins approx.

- This approach is applicable to both UAT and PROD environment.

- This will Upgrade the VPN Gateway SKU from STANDARD (Current Legacy) to HIGH PERFORMANCE (Legacy).

- Due to this upgradation the S2S tunnel count will increase from 10 to 30.

- Approximate Downtime - 1 Hr. across all the stations at the same time.

- The user needs to initiate the upgrade.

- There are further two approaches for upgrading the VPN Gateway SKUs.

- Microsoft will automatically upgrade the VPN gateway SKU to the latest equivalent SKU within the same family from backend.

- After this upgrade, the Gateway will support up to 30 S2S connections.

- Expected Timeline – By 31st Mar’26.

- Downtime – No downtime is applicable.

Migrate to Standard IP

COSYS-SEA-UAT VPN Gateway

COSYS-SEA-PROD VPN Gateway

Auto Upgrade by Microsoft

Interim Solution (Legacy-Legacy)

Customer-Initiated

VPN Gateway SKU Upgrade