## Slide 1: SATS – Bi-Monthly Infra Review
June’26

## Slide 2: Agenda
Discussion on Azure operations updates and key infrastructure actions.
1 | Operational Summary
2 | Provisioning of NAT Gateway
3 | Enabling HTTPS for SAUDI (All Tenants)
4 | Enabling HTTPS for AAT
5 | COSYS+ TLS Security Compliance
6 | Azure Service(s) Retirement

## Slide 3: Operational Summary
Update Summary from past couple of Months –
Manage Engine Plugin Installation in COSYS+ Environment:
  JVM Plugin in UAT & PROD – Completed.
  AMQ Plugin in UAT & PROD – Completed.
  Artemis AMQ Plugin Test in UAT – Completed.
Transition from Opsramp to ManageEngine – Final cutover for the transition from OpsRamp to ManageEngine has been completed successfully – Completed.
Realignment of resources as per Resource Groups – Cloud-IMS has planned this activity to be executed in multiple phases due to resource movement dependencies. The phased implementation plan will be shared with the SATS team for review and approval – In-Progress.
Decommission of Non-Production VMs (QA APP1, QA APP5 and UAT APP1) – As per the application team's request, Cloud-IMS has successfully decommissioned the servers. – Completed.
COSYS+ WARA Report – Cloud-IMS received the COSYS+ WARA report from the SATS team for recommendation inputs. The required inputs have been successfully added and shared with the SATS team – Completed.

## Slide 4: Operational Summary
Enabling Resource Health Alerts for VPN Gateways & its Connections – Based on the discussion in the COSYS+ WARA resiliency improvement meeting with the SATS team, Cloud-IMS have enabled Resource Health Alerts across all VPN Gateways & its Connections is required to strengthen resiliency – Completed.
Enabling Service Health Alerts for all COSYS+ resources – Based on the discussion in the COSYS+ WARA resiliency improvement meeting with the SATS team, Cloud-IMS have enabled Service Health Alerts across all Azure services is required to strengthen resiliency – Completed.
Provisioning of S2S connectivity between COSYS+ PROD to AISATS DXN PROD – Cloud-IMS has successfully provisioned the backup S2S tunnel for DXN-PROD – Completed.
Restriction of direct LB Access for COSYS+ AISATS (All tenants) & Saudi (All tenants) – Cloud-IMS has completed the activity in the UAT environment. For PROD, few changes have been made in the WAF exception list and gateway as few users were reporting issues in accessing the FQDN URLs. Further, the PROD rollout will be planned in a progressive phased manner – In-Progress.
Linux OS Patching for Vulnerability Remediation – Cloud-IMS has successfully completed the patching activity to remediate the vulnerability CVE-2026-31431 (Copy Fail). Additionally, based on the findings shared by the SATS Cybersecurity team, the vulnerability CVE-2026-43284 (DirtyFrag) was identified and successfully patched by Cloud-IMS – Completed.

## Slide 5: Operational Summary
Enhancement of Printer & JVM Plugins in Manage Engine – Cloud-IMS has successfully updated the Printer and JVM plugins across all applicable COSYS+ servers, resulting in improved alert monitoring efficiency – Completed.
Onboarding of New Tenant GTR-MY:
  NON-PROD Environment:
    Cloud-IMS has successfully created the Site-to-Site tunnels for GTR MY – Completed.
    Two VMs (ESB & SITA) have also been provisioned successfully – Completed.
    Cloud-IMS has successfully configured the Load Balancer for NON-PROD environment – Completed.
    Cloud-IMS have successfully configured FQDNs for accessing NON-PROD (STG & UAT) environments – Completed.
  PROD Environment:
    Cloud-IMS has successfully created the Site-to-Site tunnels for GTR MY – Completed.
    Cloud-IMS have successfully configured FQDNs for accessing PROD environment – Completed.
    Provisioning of SQL database – Completed.
    Provisioning of ESB & SITA VMs – In-Progress.
    Provisioning of Load balancer – Completed.

## Slide 6: Provisioning of NAT Gateway
Implementation of a NAT Gateway in COSYS+ Infrastructure – Cloud-IMS has received approval for the NAT Gateway implementation, however, approval for the activity schedule/phase in which the implementation will be carried out is still pending – Awaiting Implementation Schedule Approval
Proposed Nat Gateway | Environment | Phase | Schedule | 
 |  |  | Date | Time
NON-PROD |  |  |  | 
(new) COSYS-SEA-UAT2-NATGW | STG2 | Phase-1 |  | 12:30 PM – 3:00 PM SGT
(new) COSYS-SEA-UAT-NATGW | All Non-PROD+DevOps | Phase-2 |  | 12:30 PM – 3:00 PM SGT
(new) COSYS-CIN-UAT-Saudi-NATGW | UAT-SAUDI-ESBs | Phase-3 |  | 12:30 PM – 3:00 PM SGT
(new) COSYS-CIN-UAT-DXN-NATGW | UAT-DXN-ESBs | Phase-4 |  | 12:30 PM – 3:00 PM SGT
PROD |  |  |  | 
(new) COSYS-SEA-PRD-NATGW | PROD1 | Phase-5 |  | 12:30 PM – 3:00 PM SGT
(new) COSYS-SEA-PRD2-NATGW | PROD2 | Phase-6 |  | 12:30 PM – 3:00 PM SGT
(new) COSYS-CIN-PRD-Saudi-NATGW | PROD SAUDI ESBs | Phase-7 |  | 12:30 PM – 3:00 PM SGT

## Slide 7: Enabling HTTPS for SAUDI (All tenants)
Rollout Status & Observations:
During the earlier rollout, users experienced 4xx errors across multiple URLs.
The issue has now been analyzed and addressed in coordination with Microsoft by adding IP-Based exception in WAF.
Required fixes and validations have been completed.
We can now proceed with the HTTPS rollout with improved confidence, as similar 4xx issues are not expected.
Current Observation:
Some intermittent 504 (timeout) errors are being observed.
These are mainly due to backend servers taking longer to respond than expected
The current Application Gateway timeout is set to 20 seconds, which may not be sufficient for certain requests.
Support Required from Application Team:
Review and confirm the appropriate backend response time / timeout requirement.
Suggest any required changes to Application Gateway timeout settings to avoid 504 errors.

## Slide 8: Enabling HTTPS for SAUDI (All tenants)
Testing & Rollout Recommendation:
Conduct thorough testing before full rollout, either:
  By the application team (if full access is available), or
  With a limited set of users (phased approach)
This will help identify any remaining issues early and ensure a smooth rollout.
Recommended approach:
  Phased HTTPS rollout, or
  Run HTTP and HTTPS in parallel until HTTPS is fully stable

## Slide 9: Enabling HTTPS for AAT-HKG
Issue Overview:
Users encountered 403 (Access Denied) errors while accessing certain application URLs.
  The issue occurred after HTTPS was rolled out to all AAT users at once.
  The Application Gateway’s Web Application Firewall (WAF) started blocking multiple requests considering them unsafe.
Root Cause:
The WAF (security layer) identified certain requests as potentially harmful and blocked them.
  URLs containing patterns like “.php” and “.env” triggered security rules.
  In UAT, the issue was not seen because WAF was in detection mode, but in production it was in prevention mode.
  The full rollout (big-bang approach) increased impact instead of limiting it.
  There was no advance communication to the support team, leading to delayed preparedness.
Investigation & Actions Taken:
Logs from Application Gateway were analyzed to identify blocked requests.
  Problematic URLs were identified and temporary exceptions were added.
  Multiple fixes were tried:
    Allowing specific blocked URLs
    Adding wildcard rules to reduce repeated blocking
    Since issue persisted, a high-priority case was raised with Microsoft.
  Microsoft suggested:
    Separating IP and URL rules instead of combining them
    Assigning higher priority to IP-based rules
  Changes were implemented accordingly and validated.

## Slide 10: Enabling HTTPS for AAT-HKG
Resolution & Next Steps:
Issue was resolved after adding IP-Based exception in WAF rules as per Microsoft recommendation.
Due to impact duration, customer temporarily rolled back to HTTP.
Cross-checked again the next day and found no Blockage from WAF in last 12 hours.
Future Rollout Plan:
  Reattempt HTTPS rollout using a phased approach (starting with a limited user base) or maintain both HTTP and HTTPS in parallel until HTTPS is fully validated and stable.
  Ensure WAF rules are pre-tested in blocking mode before go-live.
  Follow proper change communication with all teams in advance.
  Keep real-time monitoring during rollout to catch issues early.

## Slide 11: COSYS+ TLS Security Compliance
As per the recent request AAT require Site-to-Site Connection along with Express Route Connectivity from Azure COSYS+ Environment.
Logically longer defined IP Ranges takes more route precedence instead of Azure Service (ExpressRoute or Site-to-Site).
Generally Site-to-Site considered as slower compared to ExpressRoute.
Hence, we can setup Site-to-Site Tunnel and it can be considered as backup Tunnel.
General Technical Aspects :
  Changes requires from Azure end:
    Current Coforge-IMS team will require access on AAT-HKG subscription on which Expressroute circuit with AAT was deployed. Post that Coforge-IMS will be able to comment on the required technical changes.
  Changes require from AAT On-premise :
    Higher Local preference for ExpressRoute.
    Lower Local preference for Site-to-Site Connectivity.
Cost Perspective : Since it is a PaaS service hence, Microsoft will charge as per the hosted tunnels and Coforge-IMS support team do not have any feasibility to turn-on/turn-off the tunnel.

## Slide 12: Azure Service(s) Retirement
Note: There is no other upcoming retirement till Dec’26.

## Slide 13: Let’s engage!