## Slide 1: OMEGA Module Weekly Meeting – Azure Cloud (PaaS/SaaS)
06-January-2026

## Slide 2
Action Points Identified in Last Meeting
No. | Action Points | Raised Date | Status | Target Date | Remarks
1 | Modification of Pricing Model of VMs for Coforge Managed Application. | 16-06-2025 | On-Hold | TBC | 

## Slide 3
Azure Platform Monitoring and Health Check
NAME | TYPE | RESOURCE GROUP | SUBSCRIPTION | Monitoring | Health Status
vm-ste-ap-dev-1 | Virtual machine | rg-safety-passport-dev-001 | indg-app-dev-001 | Solarwinds | Healthy
vm-ste-ap-prd-1 | Virtual machine | rg-safety-passport-prod-001 | indg-app-prod-001 | Solarwinds | Healthy
vm-ste-db-dev-1 | Virtual machine | rg-safety-passport-dev-001 | indg-app-dev-001 | Solarwinds | Healthy
vm-ste-db-prd-1 | Virtual machine | rg-safety-passport-prod-001 | indg-app-prod-001 | Solarwinds | Healthy
azapp-dev-transport-api | App Service | rg-transport_portal-dev | indg-app-dev-001 | Azure Monitors | Healthy
azapp-dev-transport-web | App Service | rg-transport_portal-dev | indg-app-dev-001 | Azure Monitors | Healthy
azapp-INSEE-Corporate-Websites | App Service | rg-insee-corporate-websites-dev-001 | indg-app-dev-001 | Azure Monitors | Healthy
azapp-INSEE-Corporate-Websites-prod | App Service | rg-insee-corporate-websites-prod-001 | indg-app-prod-001 | Azure Monitors | Healthy
azapp-redirect-conwood | App Service | rg-insee-corporate-websites-prod-001 | indg-app-prod-001 | Azure Monitors | Healthy
azapp-redirect-conwood-vn | App Service | rg-insee-corporate-websites-prod-001 | indg-app-prod-001 | Azure Monitors | Healthy
azapp-redirect-ecocycle-lk | App Service | rg-insee-corporate-websites-prod-001 | indg-app-prod-001 | Azure Monitors | Healthy
azapp-redirect-insee-vn | App Service | rg-insee-corporate-websites-prod-001 | indg-app-prod-001 | Azure Monitors | Healthy
azapp-redirect-inseeconcrete | App Service | rg-insee-corporate-websites-prod-001 | indg-app-prod-001 | Azure Monitors | Healthy
azapp-redirect-inseeecocycle | App Service | rg-insee-corporate-websites-prod-001 | indg-app-prod-001 | Azure Monitors | Healthy
azapp-redirect-siamcitycement | App Service | rg-insee-corporate-websites-prod-001 | indg-app-prod-001 | Azure Monitors | Healthy
azapp-redirect-siamcitycement-lk | App Service | rg-insee-corporate-websites-prod-001 | indg-app-prod-001 | Azure Monitors | Healthy
azapp-transport-api | App Service | rg-transport_portal-prod | indg-app-prod-001 | Azure Monitors | Healthy
azapp-transport-web | App Service | rg-transport_portal-prod | indg-app-prod-001 | Azure Monitors | Healthy
ISOSLAService-prod | App Service | rg-sccc-isosla-prod-001 | indg-app-prod-001 | Azure Monitors | Healthy
overviewcctv | App Service | rg-transport_portal-prod | indg-app-prod-001 | Azure Monitors | Healthy
SCCCAppService-prod | App Service | rg-sccc-automation-prod-001 | indg-app-prod-001 | Azure Monitors | Healthy
SCCCeDOSApp-prod | App Service | rg-sccc-automation-prod-001 | indg-app-prod-001 | Azure Monitors | Healthy
SCCCLogistic | App Service | rg-sccc-logistic-smartsilo-prod-001 | indg-app-prod-001 | Azure Monitors | Healthy
SCCCLogisticQAS | App Service | rg-sccc-logistic-smart-silo-dev-001 | indg-app-dev-001 | Azure Monitors | Healthy
SCCCLogisticWeb | App Service | rg-sccc-logistic-smartsilo-prod-001 | indg-app-prod-001 | Azure Monitors | Healthy
SCCCLogisticWebQAS | App Service | rg-sccc-logistic-smart-silo-dev-001 | indg-app-dev-001 | Azure Monitors | Healthy
Note:- This sheet contains Monitoring of all Critical Azure Application services Health Checks.

## Slide 4
Azure Backup
Note:- This sheet contains Monitoring of all Azure Backups managed by Coforge.
Application Name | Backup Frequency | Resource Type | Resource Name | Backup Status | Remarks
Safety Passport | 24 hours | Virtual machine | vm-ste-ap-prd-1 | Successful | 
Safety Passport | 24 hours | Virtual machine | vm-ste-db-prd-1 | Successful | 
Safety Passport | 24 hours | SQL Database in Azure VM | vm-ste-db-prd-1\MSSQLSERVER | Successful | 
Transport Portal | 12 hours | SQL Database | indg-mdm-db | Successful | 
Transport Portal | 24 hours | SQL Database | dbserver-transport | Successful | 
Transport Portal | 24 hours | SQL Database | dbserver-transport-dev | Successful | 
Smart Silo | 12 hours | SQL Database | sqldb-testdev | Successful | 
Smart Silo | 24 hours | SQL Database | sqldb-gps_silo | Successful | 
Corporate Website | 24 hours | SQL Database | corperatewebsitedb-prod-001 | Successful | 
Corporate Website | 24 hours | SQL Database | corperatewebsitedb-qas | Successful | 

## Slide 5
Azure Platform – Service Health
No. | Application Name | Service Health: Service issues, Planned maintenance, Health Advisories, Security advisories
1 | Smart Silo | No alert
2 | Transporter Portal | No alert
3 | Safety Passport | No alert
4 | Corporate Websites | No alert
5 | SharePoint Automation | No alert
6 | ISO SLA | No alert
7 | indg-platform-connectivity-prod-001 | No alert
8 | indg-infrastructure-archive-001 | No alert

## Slide 6
Cost Utilization
S.No | Application Name | Monthly Budget | Month to Date | Reserved | Monthly Forecast | Forecast Vs Budget | Comments
1 | Smart Silo | $ 455.00 | $ 59.42 |  | $ 365.30 | 80.2% | 
2 | Transporter Portal | $ 345.00 | $ 51.44 |  | $ 317.02 | 92.2% | 
3 | Safety Passport | $ 1,380.00 | $ 196.96 | $ 204.00 | $ 1,414.4 | 102.4% | 
4 | Corporate Websites | $ 680.00 | $ 29.05 | $ 177.00 | $ 354.55 | 52.1% | 
5 | SharePoint Automation | $ 80.00 | $ 12.34 |  | $ 75.89 | 94.8% | 
6 | ISO SLA | $ 75.00 | $ 12.34 |  | $ 75.89 | 101.1% | 
7 | indg-platform-connectivity-prod-001 | $ 1,200.00 | $ 190.35 |  | $ 1,165.11 | 97.0% | 
8 | indg-infrastructure-archive-001 | $ 208.00 | $ 27.15 |  | $ 165.57 | 79.3% | 

## Slide 7
Cost Analysis – Weekly Trends for Subscription
Subscription Name | 14-Dec to 20-Dec | 21-Dec to 27-Dec | 28-Dec to 03-Jan
indg-app-dev-001 | $140.41 | $139.89 | $139.85
indg-app-prod-001 | $368.25 | $366.33 | $363.64
indg-platform-connectivity-prod- 001 | $268.42 | $259.72 | $262.67
indg-infrastructure-archive-001 | $37.40 | $37.40 | $37.39
Chart: 
| indg-app-dev-001 | indg-app-prod-001 | indg-platform-connectivity-prod- 001 | indg-infrastructure-archive-001
07-Dec to 13-Dec | 139.98 | 366.91 | 260.72 | 37.4
14-Dec to 20-Dec | 140.41 | 368.25 | 268.42 | 37.4
21-Dec to 27-Dec | 139.89 | 366.33 | 259.72 | 37.4

## Slide 8
Cost Analysis – Weekly Trends for Applications
Application Name | 14-Dec to 20-Dec | 21-Dec to 27-Dec | 28-Dec to 03-Jan
Smart Silo | $82.51 | $82.49 | $82.49
Transporter Portal | $71.81 | $71.72 | $71.69
Safety Passport | $273.01 | $272.94 | $273.06
Corporate Websites | $47.62 | $45.69 | $43.21
SharePoint Automation | $17.14 | $17.14 | $17.14
ISO SLA | $17.14 | $17.14 | $17.14
Chart: 
| Smart Silo | Transporter Portal | Safety Passport | Corporate Websites | SharePoint Automation | ISO SLA
07-Dec to 13-Dec | 82.49 | 71.74 | 269.38 | 46.5 | 17.14 | 17.14
14-Dec to 20-Dec | 82.51 | 71.81 | 273.01 | 47.62 | 17.14 | 17.14
21-Dec to 27-Dec | 82.49 | 71.72 | 272.94 | 45.69 | 17.14 | 17.14

## Slide 9
Security
S. No. | Date of Occurance | Alert Name | Target Application | Email Confirmation | Status
1 | 2025-12-30T04:11:18Z | Potential SQL Injection | corperatewebsitedb-prod-001 | client IP address “40.119.235.19” is already whitelisted for this alert within our Microsoft Defender for cloud | Dismissed
2 | 2025-12-29T01:54:25Z | Potential SQL Injection | corperatewebsitedb-prod-001 | client IP address “40.119.235.19” is already whitelisted for this alert within our Microsoft Defender for cloud | Dismissed
3 | 2025-12-28T04:28:46Z | Potential SQL Injection | corperatewebsitedb-prod-001 | client IP address “40.119.235.19” is already whitelisted for this alert within our Microsoft Defender for cloud | Dismissed
4 | 2025-12-27T07:21:08Z | Potential SQL Injection | corperatewebsitedb-prod-001 | client IP address “40.119.235.19” is already whitelisted for this alert within our Microsoft Defender for cloud | Dismissed
5 | 2025-12-27T03:47:09Z | Potential SQL Injection | corperatewebsitedb-prod-001 | client IP address “40.119.235.19” is already whitelisted for this alert within our Microsoft Defender for cloud | Dismissed
6 | 2025-12-26T03:35:43Z | Potential SQL Injection | corperatewebsitedb-prod-001 | client IP address “40.119.235.19” is already whitelisted for this alert within our Microsoft Defender for cloud | Dismissed
7 | 2025-12-25T01:07:49Z | Potential SQL Injection | corperatewebsitedb-prod-001 | client IP address “40.119.235.19” is already whitelisted for this alert within our Microsoft Defender for cloud | Dismissed
8 | 2025-12-23T08:10:13Z | A possible vulnerability to SQL Injection | corperatewebsitedb-prod-001 | client IP address “40.119.235.19” is already whitelisted for this alert within our Microsoft Defender for cloud | Dismissed

## Slide 10
Defender Recommendations
S.No | Severity | Vulnerabilities | Resource Type
1 | High | Azure SQL Database should have Azure Active Directory Only Authentication enabled | SQL DB
2 | High | SQL servers should have an Azure Active Directory administrator provisioned | SQL Servers
3 | High | Storage accounts should prevent shared key access | Storage Account
4 | Medium | Function App should only be accessible over HTTPS | App Service
5 | Medium | TLS should be updated to the latest version for web apps | App Service
6 | Medium | Web Application should only be accessible over HTTPS | App Service
7 | Low | Auditing on SQL server should be enabled | SQL Servers
8 | Low | EDR configuration issues should be resolved on virtual machines | Virtual Machine
9 | Low | Machines should be configured securely (powered by MDVM) | Virtual Machine
10 | Low | System updates should be installed on your machines (powered by Azure Update Manager) | Virtual Machine
11 | Low | VPN gateways should use only Azure Active Directory (Azure AD) authentication for point-to-site users | VPN Gateways

## Slide 11
VA Status
No Vulnerabilities identified for any Coforge Managed Applications resources.

## Slide 12
Ideas, Innovation and CSIPs
S.No | Category | Description | Priority | Status | Benefits | Proposed By | Owner | Start Month | Target End
1 | Idea | Tagging of all Azure Resources | High | Completed | Prevention from Scope Slippage. | Shubham Sharma | Kn. Piyadol | May'25 | June'25
2 | Idea | Creation of Single Architecture Diagram for all Coforge Managed Resources. | Medium | Open | Clearer understanding of Application and Network. | Shubham Sharma | Shubham Sharma | June'25 | Sept'25
3 | Idea | Requirement for Azure Firewall | Medium | Completed | Operational Benefit | Shubham Sharma | Shubham Sharma | June’25 | Aug'25
4 | CSIP | Migration of D series VM to E series | Medium | Open | Cost Optimization and future unplanned downtime prevention. | Shubham Sharma | Shubham Sharma | June’25 | July'25

## Slide 13: Operational Summary and Points-to-be discussed
Architecture Diagram
  Shubham has completed the architecture diagram of Smart Silo Application along with its network connectivity.
  Shubham has completed the architecture diagram of Transporter Portal Application.
  Application Team will provide small KT session on Corporate Website Application to Azure Team as it is recently onboarded application.
Azure Recommendations
  The application team has raised a concern regarding the TLS upgrade. They have indicated that certain sensors currently in use only support older TLS 1.1, which may lead to compatibility issues after the upgrade.
  Application team has requested enabling TLS 1.1 for SCCCLogisticQAS app service.
  As requested by Application Team, Cloud-IMS team have enabled minimum TLS v1.1 for SCCCLogisticQAS app service.

## Slide 14
Planned Downtime & Patching Activity
Note: - Monthly Patching for Virtual Machines are planned on 1st Friday of every month.
No. | Downtime Description | Location | System | Date | Duration (VN timezone) | Remarks
No planned Downtime for coming week. |  |  |  |  |  | 

## Slide 15
Unplanned Downtime (past Week)
No. | Downtime Description | Location | System | Date | Duration (hrs.) | Remarks
No Unplanned Downtime for past week. |  |  |  |  |  | 

## Slide 16
Comments
OMEGA SNOW Dashboard
We have one request, RITM0235610, for SSL renewal. The current certificate is set to expire on 28th Feb'26.

## Slide 17
Comments
RITM Ageing

## Slide 18
RITM Ageing >5 Days
RITM No. | Description | Created On | State | Target Completion Date | %SLA | #Day | Remark
NA |  |  |  |  |  |  | 

## Slide 19
Comments
RITMs with Solution Accepted & Target Date

## Slide 20
Major Planned Activities​
S.no | INC/RITM Number | CHG Number | Description | PIC | Planned Date | Planned Time | Remark
NA |  |  |  |  |  |  | 

## Slide 21
Open Problem Ticket & Status
S.no | Problem Number | Description | Create Date | Target Date | State | Status | Remark
NA |  |  |  |  |  |  | 

## Slide 22
Leave Plan for Next Week & Team Structure
 |  |  | Mon | Tue | Wed | Thu | Fri | Sat | Sun | Mon | Tue | Wed | Thu | Fri | Sat | Sun
 |  |  | 05-Jan | 06-Jan | 07-Jan | 08-Jan | 09-Jan | 10-Jan | 11-Jan | 12-Jan | 13-Jan | 14-Jan | 15-Jan | 16-Jan | 17-Jan | 18-Jan
Sn. | Name | Location |  |  |  |  |  |  |  |  |  |  |  |  |  | 
1 | Shubham Sharma (Domain Owner) | Off-shore |  |  |  |  |  |  |  |  |  |  |  |  |  | 
2 | Saroj Kumar Gupta | Off-shore |  |  |  |  |  |  |  |  |  |  |  |  |  | 
3 | Janvi Sah | Off-shore |  |  |  |  |  |  |  |  |  |  |  |  |  | 
4 | Ashutosh Padhi | Off-shore |  |  |  |  |  |  |  |  |  |  |  |  |  |